## Slide 1: Polarion Implementation
Assess Business Requirements
Plan Polarion Configuration
Install and
Set Up Polarion
Configure Projects
and Workflows
Train Users and
Roll Out
Ongoing Maintenance
and Support

## Slide 2: Overview Polarion Implementation
Assess Business Requirements:
Engage with key stakeholders (e.g., product managers, engineers, QA teams) to understand their processes and identify how Polarion can improve efficiency, visibility, and traceability.
Determine how Polarion will integrate with other tools like Jira, Git, and CI/CD systems.
Plan Polarion Configuration:
Decide on work item types (e.g., requirements, tasks, defects).
Configure custom fields to capture relevant information.
Define workflows for each item type, including approval processes, automated assignments, and notifications.
Map out roles and permissions to ensure appropriate user access and control within the system.
Install and Set Up Polarion:
Install Polarion on the chosen server environment (on-premises or cloud) according to technical specifications.
Ensure the environment is stable, secure, and integrated with existing infrastructure, such as authentication systems (LDAP/Active Directory), databases, or version control tools.
Properly size the system to handle the number of users and projects efficiently.
Train Users and Roll Out:
Provide training sessions for different user groups (e.g., project managers, developers, QA teams).
Focus on hands-on training for creating and managing work items, collaborating through Polarion, and using dashboards and reports.
Plan a phased rollout to minimize disruption, starting with pilot teams and gradually expanding to the full organization.
Ongoing Maintenance and Support:
Schedule regular updates and patches to keep Polarion current with the latest features and security enhancements.
Monitor system performance and gather user feedback to identify improvement areas.
Provide ongoing support for technical or process-related issues.
Periodically review and optimize workflows, reports, and integrations to ensure alignment with evolving business goals.
Configure Projects and Workflows:
Set up project templates with standardized structures for managing tasks, requirements, and test cases across projects.
Define custom workflows for approval, review, and execution processes within projects.
Implement document structures, traceability matrices, and dashboards for real-time insights into project progress, compliance, and risk management.
Configure custom reports to visualize metrics such as project status, team productivity, and quality KPIs.

## Slide 3: Tasks for Internal IT Team
02
Data Migration
Importing existing data
Mapping data from old to target system
Ensuring data integrity and quality
01
Basic Configuration
Project management customer side
Permission and Access Management
Managing users and groups in Polarion
04
System Maintenance
Regular updates and upgrades of Polarion
Monitoring System performance
Addressing minor technical issues
03
User Training
Provide training and Train the Trainer
Hire and unblock trainers early
Refine internal processes
Produce user manuals and documentation
Typically handles basic configuration, data migration, user management, system maintenance, and training. They can address everyday needs and minor customizations.

## Slide 4: Tasks for External Consultants
03
Upgrading Polarion
Upgrade, test and validate Polarion
Resolve compatibility issues
Update custom configs and integrations
02
Performance Optimisation
System analysis and optimization for large-scale deployments
Advanced configurations
Optimisation for performance and UX
01
Advanced Customisation
Developing custom plugins or widgets
Implementing advances scripts using Velocity or Java
06
Compliance and Governance
Ensure compliance requirements
Test for security issues
Implement best practices
05
Complex Reporting Solutions
Design and implement custom reporting
Implement data manipulation solutions
Configure BI / 3rd party reporting systems
04
Integration with Other Tools
Setting up and implementing integrations (e.g. Teamcenter, JIRA, CAD / NX)
Middleware solutions for data exchange
Update and adapt existing APIs
Needed for advanced customisation, complex integrations, performance optimization, and compliance-related tasks. Expertise is crucial for maximizing Polarion’s capabilities and ensuring seamless integration with existing workflows.

## Slide 5: Polarion Infrastructure Considerations
Server
Operating System: e.g. Linux (RHEL, Ubuntu) / Windows.
CPU: small / mid = 4–8 CPU cores. large = >8 cores
RAM: small/mid = 16–32 GB of RAM, large = 64+ GB
Disk Space: Min. start 100+ GB of SSD storage
Java
Polarion requires Oracle JDK or OpenJDK (typically version 11 or later) to run its Java-based environment.
Storage and Backup
Plan for dedicated storage for Polarion’s Subversion (SVN) repository. Ensure regular backups of both the repository and database for disaster recovery.
High Availability (Optional)
For large deployments, you can implement a high-availability setup with clustering and load balancing across multiple servers for better scalability and fault tolerance.
Database
Use Microsoft SQL Server, Oracle, or PostgreSQL. The database should have enough CPU, RAM, and storage to handle your data load, especially in large environments.
Web Server
Polarion uses Apache Tomcat (bundled with installation). You can add reverse proxies like NGINX or Apache HTTP for SSL, load balancing, and better security.
Network
Ensure enough bandwidth and low latency for remote or distributed teams. Use HTTPS for secure data transmission and protect access with firewalls or VPNs.
Cloud vs. On-Premise (next page):
Cloud
On-premise

## Slide 6: Comparison Cloud and On-Premise Set-up
Flexibility, Scalability, Low Maintenance
Automated Back-ups
Increased control on Security, Customisation,
Dedicated IT Resources required for maintenance.
Feature | Polarion Cloud | Polarion On-Premise | Polarion X
Maintenance and Updates | Managed by provider, with automatic updates and patches | Requires internal team for updates, patches, and maintenance | Managed by the cloud provider with automatic updates and patches
Infrastructure | Hosted on the cloud, reducing hardware costs | Requires internal servers and hardware, increasing setup costs | Managed by the cloud provider, no hardware to manage
Scalability | Easily scalable to meet business needs | Dependent on internal resources, may need hardware upgrades | 
Access | Accessible from anywhere with internet | May have restricted remote access due to security policies | Accessible from anywhere with internet
Security | High security managed by provider | Full control over security measures, aligning with internal standards | High security managed by provider
Backup and Recovery | Automated backups and disaster recovery handled by provider | Backup and recovery managed internally | Automated backups and disaster recovery handled by provider
Integration | Limited flexibility for some on-premise or legacy tool integrations | Greater flexibility for integrating with existing on-premise systems | Limited flexibility for some on-premise or legacy tool integrations
Polarion X, Polarion Cloud, Polarion on-prem
Was sind die üblichen Schmerzpunkte, wo man stoplert und wo das häufig passiert -> das können wir gut, das kann ich dir anbieten. Das passiert öfter und letztlich scheitern daran kunden
Das hat mir öfter gefehlt: abfragen was ich brauche und nicht so ganz customised! Most common pitfalls for a project
Betriebliche insights und das past auf dein system
Das ist nicht generisch: most common pitfalls
“Da sitzt ein Entscheider mit dabei und was für den wichtig ist und ein “OK die haben meinen Schmerz verstanden und das tut den Leuten oft weh” … da läuft man oft rein, das könnt bald eintreten bei dir und zu problemen führen
Polarion X includes everything from Polarion On-Premise, in a cloud-based deployment. With Polarion X, updates are deployed faster.

## Slide 7: Common Pitfalls for a Polarion Project
Feature | Common Pitfalls | Intelizign Solution
Requirements Management Practices | Polarion excels in requirements management, but teams may fail to structure or organize their requirements properly | We invest time in setting up a clear requirements framework with proper categorization, traceability links, and version control. Ensure that every requirement is linked to corresponding test cases and deliverables
Overcomplicating Configuration and Customization | Polarion allows significant customization, including workflows, templates, and fields. However, over-customizing or incorrectly configuring can lead to system complexity and performance degradation | With our expertise and experience, we keep configurations simple and focus on what’s essential for the team
Replicating the ongoing procedures and templates | Polarion is a flexible tool, but failing to align its setup with the organization’s established processes can result in resistance or inefficiencies | We ensure that Polarion is configured to fit with organization's workflows
Overloading the System with Excessive Data | Teams may enter too much information into Polarion, such as excessive metadata or over-detailed requirements | We ensure that the data you enter is concise and relevant. Periodically review and clean up the system by archiving outdated or unnecessary data.
Neglecting to Monitor and Maintain the System | Polarion requires ongoing maintenance and monitoring to ensure it remains efficient and secure | Regularly monitor and maintain Polarion. Implement system updates, patches, and security checks as part of a routine schedule
Data Migration | Migrating data from previous systems may lead to the loss of data | With our expertise and experience, we make sure to extract and migrate the data

## Slide 8: Configuration in Polarion (No coding)
Work Item Configuration:
Custom Fields: Add custom fields to work items to capture specific information relevant to your business process.
Form Configuration: Modify the layout and structure of work item forms, deciding which fields are mandatory, optional, or hidden based on user roles.
Workflows: Define workflows for each work item type. This includes setting up statuses, transitions, approvals, and automated notifications.
Role-based Permissions: Assign permissions to roles and users, specifying who can view, edit, create, or delete work items and documents.
Document Management:
Live Documents: Organize and configure live documents to manage content collaboratively with real-time tracking and version control.
Traceability: Configure traceability views and matrices to track relationships between requirements, test cases, and defects for compliance and auditing purposes.
Project and Template Setup:
Project Templates: Configure reusable project templates with predefined work item types, workflows, and document structures, streamlining project setup for similar use cases.
Project Roles and Permissions: Set up user roles within projects, such as project managers, developers, and quality assurance, each with appropriate permissions.
Reporting and Dashboards:
Predefined Reports: Use built-in reports to visualize project data, progress, and KPIs. Reports can be scheduled for automatic generation.
Dashboards: Configure project or user dashboards to show key metrics and data in real time, including charts, tables, and progress trackers.
Notifications and Alerts:
Set up email notifications for events such as work item status changes, workflow transitions, and task assignments. Notifications can be configured based on user preferences or roles.
Integration Setup:
Configure integrations with third-party tools using built-in connectors or APIs. This includes synchronizing work items, test results, and source code.
User and License Management:
Manage users, roles, and licenses from the administration panel, ensuring proper access control and license allocation.

## Slide 9: Customization in Polarion (Script / Develop)
Custom Widgets:
Develop custom widgets to extend Polarion’s dashboards, enabling advanced data visualization or unique project views that are not available out of the box. These can be written using Velocity templates, JavaScript, and Polarion’s APIs.
Custom Reports:
Build custom reports using Velocity scripting and data queries to generate advanced or tailored reports based on specific project or business needs.
API Integrations:
Leverage Polarion’s REST APIs to build custom integrations with other tools in your development and lifecycle environment. For example, you can automate data flow between Polarion and tools like Jira, Git, or Jenkins.
Branding:
Customize Polarion’s UI to reflect your company’s branding, such as adding logos, changing color schemes, and modifying visual elements of the interface.
Advanced Permission Models:
Implement custom permission models that go beyond basic role-based access control, scripting specific rules for data visibility and editing based on project conditions, user types, or work item states.
Custom Data Validation:
Write scripts to enforce advanced validation rules on work item fields or documents. For example, you can create custom validators that prevent a work item from being moved to the next workflow state until certain criteria are met.
Scripting and Automation:
Workflow Automation: Use scripting to automate complex workflow logic, such as auto-assigning tasks, enforcing specific rules, or triggering actions based on work item events.
Document Generation: Create automated document templates or custom report generators, such as exporting requirements, test results, or project summaries into PDF or Word formats.
Custom Extensions:
Develop Polarion extensions using the SDK to add entirely new features or integrate with external systems. This could include new UI components, data connectors, or custom integrations.

## Slide 10: Polarion Integration With Other Applications
Polarion with | Effectiveness | Additional Efforts | Challenges
JIRA | Works well | Customisation for workflows | Minor Sync delays
Teamcenter | Requires additional effort to make effective | Custom development | Data mapping issues
CATIA | Generally effective | Custom scripts for automation | Setup is complex
Windchill | Works well | Customisation for syncing needed | Change management is complex
ERP | Significant effort required to set up | Extensive customisation required | Integration complexity
MATLAB | Traceability and good in collaboration | Custom API needs to be developed and maintained | Compatibility issues, data security concerns and ongoing maintenance
NX | Traceability, collaboration, and improving product development efficiency | Customisation for syncing needed | Complexity of data mapping, ensuring API compatibility, managing real-time synchronization
3DX | Traceability, collaboration, and improving product development efficiency | Custom development, API integration, data mapping | Data model differences, system compatibility, real-time data synchronization
INTERNAL USE ONLY
Warum windchill / polarion funktioniert?
OSRC
im deck: optionale folien, die sich z.B. code beamer / teamcenter / polarion etc. ziehen
1-2 slides vom combined offering! / closed loop thema, handshake kuck mal prozess und org versändnis // und umsetzungs

## Slide 11: Comparison Codebeamer and Polarion
Feature | Codebeamer | Polarion
Description | Codebeamer is a comprehensive Application Lifecycle Management (ALM) tool designed by Intland Software | Polarion is an ALM solution developed by Siemens Digital Industries Software, supporting the software development lifecycle.
Core Functionality | Emphasizes collaborative project management and Agile development. It includes comprehensive support for requirements management, but its real strength lies in facilitating Agile project workflows like Kanban, Scrum, and hybrid methodologies | Focuses heavily on requirements management, traceability, and regulatory compliance. It provides strong support for managing the entire lifecycle of product development
Usability and User Interface | Designed to meet the needs of Agile and DevOps teams | Polarion's interface is designed for more structured and User Friendly
Customization and Extensibility | Offers flexibility with custom workflows, user interfaces, and dashboards | Highly customizable, It provides an extensive set of APIs for integration with other tools.
Reporting and Analytics | Agile-specific reports and visualizations (such as burndown charts, Kanban boards, and sprint dashboards) | Provides a robust set of reporting features, particularly for regulatory and traceability requirements. Its reporting capabilities are highly detailed and can generate compliance and audit-ready reports
Compliance and Traceability | Offers traceability and compliance features as well, but it is generally more Agile-focused. | Known for its industry-leading traceability and compliance features, including the ability to manage and document every aspect of the product lifecycle.

## Slide 12: What To Consider For Drafting A Project
Scope
Define objects
Pilot approaches
Custom
Limit customisations
Integration
Assess early
Use pre-built
Migration
Plan early
Cleanse data
Change
Engage Stake-holders early
Testing
Continuously and early

## Slide 13: What To Consider For Drafting A Project
03
Integration with Other Systems
E.g. PLM, ERP, or CAD-Systems
Asses complexity, maintenance, security and stability of API
Use pre-built connectors
02
Customization and Configuration Needs
Assess needs for customization and configuration of the system
Try to limit customization to essential features and priorities
01
Project Scope
Assess size and complexity of project
Define clear objectives
Derive a timeline
Potentially start with a PoC
06
Testing and Quality Assurance
The more customized the more testing
Continuously test esp. with automated tests
Unit testing and UAT are crucial
Staging should match production
05
User Training and Change Management
Plan and communicate early in project
Ensure stakeholders’ requirements are met
Training and “Train the Trainer” early
Consider the use of GenAI
04
Data Migration
Plan migration early
Clean and map data
Ensure quality before migration
Run data migration quality checks

## Slide 15: Content expectations
The document should be used in presales and consulting phase
It should give a high-level answer to the questions:
  What needs to be done to implement Polarion from scratch?
  What challenges will occur?
    Recommendation: Infrastructure
    Customizing and Configuration? Keep the core clean? What are our experiences
    Interfaces and process flow with other applications (PLM, CAD, ERP, ….) Which combination is working fine, which requires additional effort, which is not working? (Polarion <-> CATIA, Polarion <-> Windchill etc. )
    What can be done by the internal IT (only small Polarion know how), which implementation steps requires experts
  Timeline to implement Polarion: Which parameters are main contributors to the duration? How to control them?
We should use it as a starting point to discuss details on how to set up the project, to understand the customer requirements by guiding them through the ideal polarion implementation process.

## Slide 16: Polarion Implementation Process
Business Creative
Interactively utilize resource maximizing web-readiness.
Business Creative
Interactively utilize resource maximizing web-readiness.
Business Creative
Interactively utilize resource maximizing web-readiness.
Business Creative
Interactively utilize resource maximizing web-readiness.
Business Creative
Interactively utilize resource maximizing web-readiness.
Business Creative
Interactively utilize resource maximizing web-readiness.
Business Creative
Interactively utilize resource maximizing web-readiness.
What are the main steps to perform to get a running system?
What are the challegenes for each step?  One Slide per Step

## Slide 17: Step 1: Polarion Implementation
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.
Completely unleash frictionless opportunities for interactive technology. Continually conceptualize strategic technology and vertical total linkage.

## Slide 18: Project Timeline – X Months
Sample Task 1
Task 3
Sample Task Description 4
Sample Task 5
Sample Task Description 1
Sample Task 6
Jan
Feb
Mar
Apr
May
Jun
TODAY
Date
Milestone
Description
Date
Milestone
Description
Date
Project
Finish
Date
Start / End
Start / End
Start / End
Start / End
Start / End
Start / End
Milestone
Description
Date
Milestone
Description
Date
Timeline for implementation

## Slide 19: Key effort drivers
Element Title Here This is a sample text. You simply add your own text here. This is a sample text. You simply
Element Title Here This is a sample text. You simply add your own text here. This is a sample text. You simply
Element Title Here This is a sample text. You simply add your own text here. This is a sample text. You simply
Element Title Here This is a sample text. You simply add your own text here. This is a sample text. You simply
Element Title Here This is a sample text. You simply add your own text here. This is a sample text. You simply
Which parameters are impacting the duration the most? How to handle them? Recommendations?

## Slide 20: Project Timeline – 1 Week
Milestone
Date
Milestone
Date
Sample Task Description 1
Sample Task Description 2
Sample Task Description 3
Sample Task Description 4
Sample Task Description 5
Milestone
Description
Date
Sunday
Monday
Tuesday
Wednesday
Thursday
Friday
Saturday
Milestone
Description
Date
Milestone
Description
Date
Sample Task Description 6
Sample Task Description 7

## Slide 21: Project Timeline – 1 Month (30 Days)
1
7
2
3
4
5
6
8
14
9
10
11
12
13
15
21
16
17
18
19
20
22
28
23
24
25
26
27
29
30
31
Sample Task Description 1
Sample Task Description 2
Sample Task Description 3
Sample Task Description 4
Sample Task 5
Start / End
Start / End
Start / End
Start / End
Start / End
Milestone
Date
Milestone
Date
Milestone
Date
Milestone
Description
Date
Milestone
Description
Date

## Slide 22: Application Matix – which tools polarion works well/bad with in combination
focus on the top 3 set-up combinations that polarion works well
with, e..g Polarion with Teamcenter, NX (and SAP) works well because of xyz,
Additionally, on the top 3 combinations with Polarion that dont work well e.g. Polarion, Windchill, CATIA (and SAP)
If ERP like SAP makes a difference, let's disucss why otherwise I would put the ERP as optional for the 1st iteration

## Slide 23
    Polarion Implementation From scratch

## Slide 24: Polarion Implementation – Short
Assess Business Requirements:
  Engage with key stakeholders (e.g., product managers, engineers, QA teams) to understand their processes and identify how Polarion can improve efficiency, visibility, and traceability.
  Determine how Polarion will integrate with other tools like Jira, Git, and CI/CD systems.
Plan Polarion Configuration:
  Decide on work item types (e.g., requirements, tasks, defects).
  Configure custom fields to capture relevant information.
  Define workflows for each item type, including approval processes, automated assignments, and notifications.
  Map out roles and permissions to ensure appropriate user access and control within the system.
Install and Set Up Polarion:
  Install Polarion on the chosen server environment (on-premises or cloud) according to technical specifications.
  Ensure the environment is stable, secure, and integrated with existing infrastructure, such as authentication systems (LDAP/Active Directory), databases, or version control tools.
  Properly size the system to handle the number of users and projects efficiently.
Timeline 11-13

## Slide 25: Polarion Implementation – Short
Configure Projects and Workflows:
  Set up project templates with standardized structures for managing tasks, requirements, and test cases across projects.
  Define custom workflows for approval, review, and execution processes within projects.
  Implement document structures, traceability matrices, and dashboards for real-time insights into project progress, compliance, and risk management.
  Configure custom reports to visualize metrics such as project status, team productivity, and quality KPIs.
Train Users and Roll Out:
  Provide training sessions for different user groups (e.g., project managers, developers, QA teams).
  Focus on hands-on training for creating and managing work items, collaborating through Polarion, and using dashboards and reports.
  Plan a phased rollout to minimize disruption, starting with pilot teams and gradually expanding to the full organization.

## Slide 26: Polarion Implementation – Short
Ongoing Maintenance and Support:
  Schedule regular updates and patches to keep Polarion current with the latest features and security enhancements.
  Monitor system performance and gather user feedback to identify improvement areas.
  Provide ongoing support for technical or process-related issues.
  Periodically review and optimize workflows, reports, and integrations to ensure alignment with evolving business goals.

## Slide 27: Polarion Implementation – Detailed
Pre-Implementation Planning:
  Assess Requirements: Understand the business processes and the features needed from Polarion, including ALM (Application Lifecycle Management), project management, or requirements tracking.
  Define Use Cases: Identify how different teams (development, testing, product management) will use the platform.
  Infrastructure Planning: Determine hardware, software, and licensing requirements, including the number of users, server specifications, storage needs, and high availability (HA) or disaster recovery requirements.
Installation
  Install Polarion: Follow Polarion installation procedures to install the server. This typically involves:
    Downloading and deploying the Polarion WAR file.
    Setting up the database (e.g., PostgreSQL, Oracle).
    Configuring web server (Apache or Tomcat).
Skip for now

## Slide 28: Polarion Implementation – Detailed
Customization and Configuration:
  Work Item Configuration: Configure work item types, workflows, and custom fields to meet the specific project needs.
  Document Management: Define document types and templates for requirements, specifications, and other project documents.
  Workflows: Customize workflows to reflect the business processes (e.g., for requirements approval, issue tracking, etc.).
  Form Configuration: Customize forms (using fields, layouts, rules) to capture necessary information from users.
  Standard Reports: Utilize Polarion’s out-of-the-box reports for tracking progress, requirements coverage, test execution, etc
  Custom Reports: Create or customize reports using Velocity scripting or other languages as required to meet specific needs.
  Dashboard Configuration: Set up dashboards with widgets to provide real-time insights into project status.
Integration with Other Tools:
  Third-Party Tools: Integrate Polarion with other tools like Jira, Jenkins, Git, or SVN for continuous integration (CI) and version control.
  API Customization: Use Polarion's REST API to create custom integrations with internal tools or other external systems.
Skip for now

## Slide 29: Polarion Implementation – Detailed
Training and Documentation:
  End-User Training: Provide training for users, administrators, and stakeholders on how to use Polarion effectively.
  Documentation: Create internal documentation covering processes, workflows, and system usage guidelines.
Ongoing Management:
  Upgrade Management: Keep Polarion up to date with patches and version upgrades.
  Reindexing and Backup: Regularly schedule reindexing of data and create backups of projects and system configuration to avoid data loss.
  Performance Monitoring: Continuously monitor system performance and make adjustments as needed for optimization.
Skip for now

## Slide 30
    What challenges will occur ?

## Slide 31: Polarion Infrastructure
Server Requirements:
  Operating System: Choose between Linux (RHEL, Ubuntu) or Windows Server.
  CPU: For small to medium deployments (up to 50 users), use 4–8 CPU cores; for larger setups (50+ users), 8+ cores are recommended.
  RAM: Small to medium deployments need 16–32 GB of RAM, while larger ones require 64+ GB for optimal performance.
  Disk Space: Start with at least 100+ GB of SSD storage for fast access, especially for documents and attachments.
Database: Use Microsoft SQL Server, Oracle, or PostgreSQL. The database should have enough CPU, RAM, and storage to handle your data load, especially in large environments.
Java: Polarion requires Oracle JDK or OpenJDK (typically version 11 or later) to run its Java-based environment.
Web Server: Polarion uses Apache Tomcat (bundled with installation). You can add reverse proxies like NGINX or Apache HTTP for SSL, load balancing, and better security.
Storage and Backup: Plan for dedicated storage for Polarion’s Subversion (SVN) repository. Ensure regular backups of both the repository and database for disaster recovery.
Network: Ensure enough bandwidth and low latency for remote or distributed teams. Use HTTPS for secure data transmission and protect access with firewalls or VPNs.
Info grafics & bundle / 8 bullets ggf.

## Slide 32: Polarion Infrastructure
High Availability (Optional): For large deployments, you can implement a high-availability setup with clustering and load balancing across multiple servers for better scalability and fault tolerance.
Cloud vs. On-Premise:
  Cloud (AWS, Azure): Offers flexibility, scalability, and lower maintenance, with automated backups and easier scaling.
  On-premise: Offers more control over security and customization but requires dedicated IT resources to manage.
Matrix in schön / Table

## Slide 33: Polarion Customization and Configuration
Configuration in Polarion (No coding required)
Work Item Configuration:
  Custom Fields: Add custom fields to work items (e.g., requirements, tasks, defects) to capture specific information relevant to your business process.
  Form Configuration: Modify the layout and structure of work item forms, deciding which fields are mandatory, optional, or hidden based on user roles.
  Workflows: Define workflows for each work item type. This includes setting up statuses, transitions, approvals, and automated notifications (e.g., for review and approval processes).
  Role-based Permissions: Assign permissions to roles and users, specifying who can view, edit, create, or delete work items and documents.
Project and Template Setup:
  Project Templates: Configure reusable project templates with predefined work item types, workflows, and document structures, streamlining project setup for similar use cases.
  Project Roles and Permissions: Set up user roles within projects, such as project managers, developers, and quality assurance, each with appropriate permissions.
Info grafics & bundle / 8 bullets ggf.

## Slide 34: Polarion Customization and Configuration
Document Management:
  Live Documents: Organize and configure live documents (e.g., requirements, specifications) to manage content collaboratively with real-time tracking and version control.
  Traceability: Configure traceability views and matrices to track relationships between requirements, test cases, and defects for compliance and auditing purposes.
Reporting and Dashboards:
  Predefined Reports: Use built-in reports to visualize project data, progress, and KPIs. Reports can be scheduled for automatic generation.
  Dashboards: Configure project or user dashboards to show key metrics and data in real time, including charts, tables, and progress trackers.
Notifications and Alerts:
  Set up email notifications for events such as work item status changes, workflow transitions, and task assignments. Notifications can be configured based on user preferences or roles.
Integration Setup:
  Configure integrations with third-party tools (e.g., Jira, Git, Jenkins) using built-in connectors or APIs. This includes synchronizing work items, test results, and source code.
User and License Management:
  Manage users, roles, and licenses from the administration panel, ensuring proper access control and license allocation.
Info grafics & bundle / 8 bullets ggf.

## Slide 35: Polarion Customization and Configuration
Customization in Polarion (Requires scripting or development)
Custom Widgets:
  Develop custom widgets to extend Polarion’s dashboards, enabling advanced data visualization or unique project views that are not available out of the box. These can be written using Velocity templates, JavaScript, and Polarion’s APIs.
Custom Reports:
  Build custom reports using Velocity scripting and data queries to generate advanced or tailored reports based on specific project or business needs.
Scripting and Automation:
  Workflow Automation: Use scripting (e.g., Velocity or JavaScript) to automate complex workflow logic, such as auto-assigning tasks, enforcing specific rules, or triggering actions based on work item events.
  Document Generation: Create automated document templates or custom report generators, such as exporting requirements, test results, or project summaries into PDF or Word formats.
Custom Extensions:
  Develop Polarion extensions using the SDK to add entirely new features or integrate with external systems. This could include new UI components, data connectors, or custom integrations.
Info grafics & bundle / 8 bullets ggf.

## Slide 36: Polarion Customization and Configuration
API Integrations:
  Leverage Polarion’s REST APIs to build custom integrations with other tools in your development and lifecycle environment. For example, you can automate data flow between Polarion and tools like Jira, Git, or Jenkins.
Branding:
  Customize Polarion’s UI to reflect your company’s branding, such as adding logos, changing color schemes, and modifying visual elements of the interface.
Advanced Permission Models:
  Implement custom permission models that go beyond basic role-based access control, scripting specific rules for data visibility and editing based on project conditions, user types, or work item states.
Custom Data Validation:
  Write scripts to enforce advanced validation rules on work item fields or documents. For example, you can create custom validators that prevent a work item from being moved to the next workflow state until certain criteria are met.
Info grafics & bundle / 8 bullets ggf.

## Slide 37: Polarion Integration With Other Application
Polarion <-> JIRA
  Effectiveness: Works well for syncing requirements and tasks.
  Additional Efforts Required: Customization for field mapping and specific workflows may be needed.
  Challenges: Minor sync delays can occur.
Polarion <-> Teamcenter
  Effectiveness: Requires additional effort for effective integration.
  Additional Efforts Required: Custom development needed for data synchronization.
  Challenges: Complex data mapping and version control issues.
Polarion <-> CATIA
  Effectiveness: Generally effective for design traceability.
  Additional Efforts Required: Custom scripts may be necessary for automation.
  Challenges: Initial setup complexity.
matrix

## Slide 38: Polarion Integration With Other Application
Polarion <-> Windchill
  Effectiveness: Works well for managing requirements and documentation.
  Additional Efforts Required: Customization needed for syncing documents and requirements.
  Challenges: Change management complexities.
Polarion <-> ERP Systems (e.g., SAP)
  Effectiveness: Requires significant effort due to integration complexity.
  Additional Efforts Required: Extensive customization and middleware solutions needed.
  Challenges: Complex integration due to differing data structures.
Polarion <-> MATLAB
  Effectiveness: Enhances traceability and collaboration while streamlining workflows.
  Additional Efforts Required: Requires API development, maintenance, and user training.
  Challenges: Involves compatibility issues, data security concerns, and ongoing maintenance.
matrix

## Slide 39: Polarion Integration With Other Application
Overall Summary Table -

## Slide 40: Polarion Configuration & Custamization Management
Tasks for the Internal IT Team
Basic Configuration
  Project management.
  Permission management
  Managing users and groups within Polarion.
Data Migration
  Importing existing data into Polarion from other systems using standard import tools.
  Ensuring data integrity during migration.
User Training
  Providing training and support for end-users on how to use Polarion effectively.
  Developing user manuals or documentation for internal processes.
System Maintenance
  Regularly updating Polarion and managing backup procedures.
  Monitoring system performance and addressing minor technical issues.
Info grafics & bundle / 8 bullets ggf.

## Slide 41: Polarion Configuration & Custamization Management
Tasks for Experts or Consultants
Advanced Customization
  Developing custom plugins or widgets to extend Polarion's functionality.
  Implementing advanced scripting using Velocity or Java for complex requirements.
Integration with Other Tools
  Setting up and customizing integrations with external systems (e.g., JIRA, Teamcenter, CAD tools).
  Developing middleware solutions for seamless data exchange.
Performance Optimization
  Conducting system performance analysis and optimization for large-scale deployments.
  Configuring advanced settings for better performance and user experience.
Complex Reporting Solutions
  Designing and implementing custom reporting solutions that require advanced data manipulation.
  Utilizing BI tools or third-party reporting systems integrated with Polarion.
Info grafics & bundle / 8 bullets ggf.

## Slide 42: Polarion Configuration & Custamization Management
Tasks for Experts or Consultants
Compliance and Governance
  Assisting with compliance requirements and ensuring that Polarion meets regulatory standards.
  Implementing best practices for documentation and traceability.
Upgrading Polarion
  Managing the upgrade process for Polarion, including testing and validating new versions.
  Addressing potential compatibility issues with custom configurations and integrations.
Summary
Internal IT Team: Typically handles basic configuration, data migration, user management, system maintenance, and training. They can address everyday needs and minor customizations.
Experts or Consultants: Are often needed for advanced customization, complex integrations, performance optimization, and compliance-related tasks. Their expertise is crucial for maximizing Polarion’s capabilities and ensuring seamless integration with existing workflows.
Info grafics & bundle / 8 bullets ggf.

## Slide 43
    Timeline to implement Polarion

## Slide 44: Aspect to consider while Drafting timeline
Project Scope / User Management
  Description: The size and complexity of the implementation.
  Control: Define clear objectives and start with a pilot project.
Customization and Configuration Needs
  Description: The extent of required custom features and settings.
  Control: Limit customizations to essential features and prioritize them.
Integration with Other Systems
  Description: Integrating with tools like PLM, ERP, or CAD systems.
  Control: Assess integration complexity early and use pre-built connectors.
Data Migration
  Description: Transferring and cleansing data from existing systems.
  Control: Plan data migration early and ensure data quality before migration.
User Training and Change Management
  Description: Training users and managing the transition to Polarion.
  Control: Start training early and engage key stakeholders.
High lvl vor dem 1. topic

## Slide 45: Timeline To Polarion
Testing and Quality Assurance
  Description: Ensuring workflows and customizations function correctly.
  Control: Implement continuous testing and use staging environments.
Summary Table
High lvl vor dem 1. topic

## Slide 46: Project Timeline – 6 Months
Time
Scope
Sample Task 2
Sample Task Description 3
Sample Task Description 4
Sample Task 5
Start / End
Start / End
Start / End
Start / End
Preparation
abc
Milestone
Define:
Scope
Timeline
Milestones

## Slide 47: Cloud vs. On-Premise
  Cloud (AWS, Azure): Offers flexibility, scalability, and lower maintenance, with automated backups and easier scaling.
  On-premise: Offers more control over security and customization but requires dedicated IT resources to manage.
Feature | Polarion Cloud | Polarion On-Premise
Maintenance and Updates | Managed by provider, with automatic updates and patches | Requires internal team for updates, patches, and maintenance
Infrastructure | Hosted on the cloud, reducing hardware costs | Requires internal servers and hardware, increasing setup costs
Scalability | Easily scalable to meet business needs | Dependent on internal resources, may need hardware upgrades
Access | Accessible from anywhere with internet | May have restricted remote access due to security policies
Security | High security managed by provider | Full control over security measures, aligning with internal standards
Backup and Recovery | Automated backups and disaster recovery handled by provider | Backup and recovery managed internally
Integration | Limited flexibility for some on-premise or legacy tool integrations | Greater flexibility for integrating with existing on-premise systems